## Slide 1: HR/Payroll Replacement Project Overview
Monthly Research Administrators Meeting
Presenter: Ryan Markowski, Redesign Project Lead
January 10, 2013

## Slide 2: What is the HR/Payroll Replacement Project?
Implement a modern, central Human Resources system and replace many enterprise and departmental systems
Replace HEPPS with modern payroll system
Move to standardized HR and Payroll processes that adhere to higher-ed best practices

## Slide 3: What Systems will Change?

## Slide 4
Opportunities for Campus Involvement
Feasibility Study
Selection & IPS
Fit/Gap
FY12
FY13
FY14
FY15
FY16
FY17
FY18
FY11
Release RFP
Contract Signed
Redesign Processes
Plan/Kick-Off
Design
Configure & Build
Unit, System, Integration, & Regression Testing
Parallel Processing
Cutover
Stabilization & Optimization
Indicates key periods for HR/Payroll Professional input into process and system design
4
Notes: Lisa

## Slide 5: Business Process Redesign
Keys to Achieving Objectives
Start with a process that is already working well at other higher-ed institutions
Select owners for each process, who:
  Select process leads and focus group members who, as a group, form a good representation of all units across the University
  Sign-off that the objectives are met for each process
Invite involvement in the workshops from all Academic and University units
Objectives
Design standard HR/Payroll processes the meet the needs of the University
Understand and document the change impact of moving to new processes
5
Process Leads Adapt Process
(1- 4 people)
Focus Group to Adapt Process & Assess Changes
(5 – 20 people)
Accenture Technical Review of Process Flow
Workshop To Validate Process & Change Impact
(20 – 50 people)
Accenture Best Practice Process Inputs
Process for Achieving Objectives
Unit Representation
Unit Representatives

## Slide 6: Workshop Schedule & Involvement
How do we ensure each unit has the opportunity to participate in the workshops?
Sent out survey request to admin forum attendees on the first four workshops (12 of 29 responded)
Working with unit leadership to select person to serve as project liaisons to:
  Recommend participants for each of the remaining workshops
  Serve as long-term unit representative for HR/Payroll replacement project
6
Process | Owners | Workshop |  | Process | Owners | Workshop
On-Cycle Payroll | Cindy Gregovich | 12-Dec |  | Violence Prevention | Liz Coveney | 26-Mar
Off-Cycle Payroll | Cindy Gregovich | 19-Dec |  | On-Going & Year-End Payroll Processing | Cindy Gregovich | 27-Mar
Compensation | Shelley Middlebrooks, Rhonda Forman, Shelley Kostrinsky | 7-Jan |  | Talent Acquisition | Jessie Garcia, Nicki McCraw, Rhonda Forman, Shelley Kostrinsky | 28-Mar
Benefits | Katy Dwyer | 16-Jan |  | Administering Labor Relations | Peter Denis | TBD (Mar)
Workforce Mgmt. | Jessie Garcia, Nicki McCraw, Rhonda Forman, Cindy Gregovich | 4-Mar |  | Time Collection and Timekeeping | Jessie Garcia, Nicki McCraw, Cindy Gregovich | 1-Apr
Leave Administration | Jessie Garcia, Nicki McCraw, Shelley Kostrinsky, Elizabeth Cherry | 7-Mar |  | Succession Planning | Jessie Garcia, Nicki McCraw, Rhonda Forman | 9-Apr
Development | Ujima Donalson, Nicki McCraw, Rhonda Forman | 12-Mar |  | Separation | Jessie Garcia, Nicki McCraw, Rhonda Forman | 15-Apr
Performance Mgmt. | Jessie Garcia, Nicki McCraw, Rhonda Forman, Shelley Kostrinsky | 14-Mar |  | Organization and Position Management | Gary Quarforth, Shelley Middlebrooks, Rhonda Forman, Shelley Kostrinsky, Cindy Gregovich | TBD (Apr)
EH&S - Hazards and Incidents | Colleen Pike | 19-Mar |  | Communication | Liz Coveney, Rhonda Forman | TBD (Apr)
Disability Accommodation | Jessie Garcia, Liz Coveney, Nicki McCraw | 21-Mar |  |  |  | 
Questions about BPR
Ryan Markowski, BPR Project Lead, 206-221-5065 or pmarkows@u.washington.edu